Agentic AI Job Scraper

& Auto-Apply Assistant

Complete Development Roadmap & Technical Blueprint

Prepared: August 2026

# 1. Project Overview

This project builds an autonomous AI agent that searches, filters, ranks, and helps apply to job postings on the user's behalf. Unlike a simple scraper, the system acts agentically — it makes decisions (which jobs match, what to prioritize, how to tailor each application) and can chain multiple tools together (scraping, embedding search, LLM reasoning, and browser automation) without manual step-by-step supervision.

## 1.1 Goals

- Continuously discover relevant job postings across multiple platforms (LinkedIn, Indeed, Rozee.pk, Glassdoor).

- Score and rank each job against the user's resume/skills using semantic matching.

- Summarize postings and flag red flags (unrealistic requirements, scam indicators, salary mismatch).

- Auto-generate a tailored resume summary and cover letter per job.

- (Advanced) Auto-fill and submit applications via browser automation, with human approval before submit.

- Track applications, statuses, and follow-ups in a persistent database.

## 1.2 Non-Goals (v1)

- Fully unattended submission without any human review (safety/ethics — many platforms forbid bots).

- Guaranteeing interview outcomes — the agent optimizes discovery and relevance, not hiring decisions.

# 2. System Architecture

The system is composed of five cooperating layers, orchestrated by an agent controller:

- Ingestion Layer — scrapers/APIs pull raw job postings.

- Processing Layer — cleans, deduplicates, and structures postings.

- Intelligence Layer — LLM + embeddings for matching, summarizing, scoring.

- Action Layer — generates application materials, optionally automates form-fill.

- Orchestration Layer — the agent loop that decides what to scrape, when to re-rank, and when to notify the user.

High-level flow:

- User uploads resume → skills & experience extracted and embedded.

- Agent schedules scraping runs across configured job sources.

- New postings are embedded and compared against the user's profile vector.

- Top matches are summarized, scored, and pushed to a review queue.

- User approves → agent drafts a tailored cover letter and (optionally) auto-fills the application.

- Outcome is logged; agent learns from accept/reject feedback to refine future ranking.

# 3. Technology Stack

| Layer | Tools / Tech | Purpose |
| --- | --- | --- |
| Scraping / Ingestion | Playwright or Selenium, requests + BeautifulSoup for static pages, official APIs where available | Extract job postings from JS-heavy and static sites |
| Agent Orchestration | LangChain / LangGraph or CrewAI, or n8n for a low-code version | Coordinate multi-step reasoning and tool calls |
| LLM / Reasoning | Claude API (Sonnet for reasoning, Haiku for cheap summarization) | Summarize postings, generate cover letters, rank matches |
| Embeddings / Matching | Voyage AI or OpenAI embeddings, cosine similarity | Semantic resume-to-job matching |
| Storage | PostgreSQL or SQLite (dev), Redis for queues | Persist jobs, applications, user profile, status tracking |
| Vector DB | Chroma (local) or Pinecone/Weaviate (cloud) | Fast similarity search over large job pools |
| Backend API | FastAPI (Python) or Node.js/Express | Serve the agent and expose endpoints to the frontend |
| Frontend | React + Tailwind (or Next.js) | Dashboard: review queue, application tracker, settings |
| Scheduling | Celery + Redis, or cron / APScheduler | Periodic scraping and re-ranking jobs |
| Browser Automation (Advanced) | Playwright with stealth plugins | Auto-fill application forms with human-in-the-loop confirmation |

# 4. Complete Development Roadmap

The roadmap is broken into 6 phases, designed to be built incrementally so each phase produces a usable, demoable increment.

| Phase | Focus | Key Deliverables | Duration |
| --- | --- | --- | --- |
| Phase 0 | Planning & Setup | Define target job sites & legal/ToS check; set up repo, CI, environment; choose stack; design DB schema (jobs, users, applications, profiles). | 3–5 days |
| Phase 1 | Core Scraper | Build scrapers for 2–3 sources; normalize data into a common schema (title, company, location, salary, description, url); dedupe logic; store raw postings in DB. | 1–2 weeks |
| Phase 2 | Resume Parsing & Embeddings | Resume upload + parsing (PDF/DOCX to structured skills/experience); generate embeddings for resume and job postings; cosine similarity matcher. | 1 week |
| Phase 3 | Intelligence Layer | LLM-based job summarizer; red-flag / scam detector; match-score explanation ('why this job fits'); ranking pipeline combining embedding score + LLM judgment. | 1–2 weeks |
| Phase 4 | Agent Orchestration | Wire scraping → matching → summarizing into an agent loop (LangGraph/CrewAI); scheduled runs (Celery/cron); notification system (email/Slack) for new top matches. | 1–2 weeks |
| Phase 5 | Application Generation | Auto-generate tailored cover letters and resume bullet suggestions per job; user review/edit UI before sending. | 1 week |
| Phase 6 | Dashboard & Tracking | React dashboard: review queue, applied/rejected/interview tracker, analytics (response rate, top sources); user settings for filters (role, salary, location). | 1–2 weeks |
| Phase 7 | Advanced: Auto-Apply | Playwright-based form-fill automation with human-in-the-loop confirmation before final submit; per-site adapters; safeguards against ToS violations. | 2–3 weeks |
| Phase 8 | Polish & Deploy | Error handling, rate-limiting/backoff on scrapers, logging/monitoring, Dockerize, deploy (Railway/Render/VPS), write documentation. | 1 week |

# 5. Core Data Model (Simplified)

- users — id, name, email, resume_text, skills[], preferences (role, location, salary_min)

- jobs — id, source, title, company, location, salary, description, url, posted_at, scraped_at

- job_embeddings — job_id, vector

- matches — user_id, job_id, score, summary, red_flags, status (new/reviewed/applied/rejected)

- applications — match_id, cover_letter, resume_version, applied_at, application_status, response_at

# 6. Key Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| Sites blocking scrapers / ToS violations | Prefer official APIs where available; respect robots.txt; use rotating proxies + rate-limiting responsibly; consider RSS/partner feeds. |
| Auto-apply submitting bad/spammy applications | Always require human approval before final submission in v1; add a dry-run/preview mode. |
| LLM cost at scale | Use cheaper models (Haiku) for bulk summarization, reserve stronger models for final ranking/cover letters; cache results. |
| Site layout changes breaking scrapers | Modular per-site adapters; add monitoring/alerts on scrape failure rate; snapshot tests on HTML structure. |

# 7. Future Enhancements

- Interview prep agent — auto-generate likely interview questions per job.

- Salary negotiation assistant using market data.

- Multi-user SaaS version with subscription tiers.

- Feedback loop: learn from which applications got responses to improve ranking model over time.

- Mobile app / browser extension for one-click 'find similar jobs'.

# 8. Immediate Next Steps

- Pick the stack (recommended: Python + FastAPI + Playwright + LangGraph + Claude API + PostgreSQL).

- Start with Phase 0 and Phase 1 — get one scraper reliably pulling structured job data.

- Set up the resume parser and matching logic early since it drives everything downstream.

- Keep auto-apply (Phase 7) for last — it's the highest risk/complexity component.